**LWH Additional Financing Procurement Plan**

86010

**I. General**

**Project information**

**Country**: **Rwanda**

**Project Name**: Land Husbandry, Water Harvesting and Hillside Irrigation

P**roject Implementing Agencies**: MINAGRI-LWH – RSSP Single Project Implementation Unit

**World Bank’s approval date for the procurement plan: --------------**

**Date of General Procurement Notice:** (after Board approval)

**Period covered by this procurement plan: January 2014 to June 2015**

**II. Goods, Works and Non-consulting Services**

1. **Prior Review Threshold:** Procurement decisions subject to Prior Review

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Procurement Method****(Goods and Works)** | **Threshold****in US Dollars** | **Prior Review Threshold in US Dollars** | **Comments** |
| 1 | ICB  **(Goods)** | ≥500,000 per contract  | ≥500,000 per contract  |  |
| 2 | LIB **(Goods)** | No specific ceiling  | ≥500,000  | Refer to paragraph 3.2 in IDA Guidelines  |
| 3 | NCB **(Goods)** | ≥25,000 < 500,000 | Contracts subject to Prior review in this category may be identified by the World Bank on a case by case basis |  |
| 4 | Shopping **(Goods)**  | < 25,000 per contract  | N/A  |  |
| 5 | ICB **(Works**) |  ≥5 000,000 per contract  | ≥5 000,000 per contract |  |
| 6 | NCB **(Works)** | < 5 000,000 per contract  |  Contracts subject to Prior review in this category may be identified by the World Bank on a case by case basis |  |
| 7 | Shopping **(Works)**  | < 25,000 per contract  | N/A  |  |
| 8 | ICB **(Non-Consultant Services)** | ≥ 500,000 per contract  | ≥500,000 per contract  |  |

1. **Prequalification:** Bidders for civil works shall be prequalified in accordance with the provisions of paragraphs 2.9 and 2.10 of the Procurement Guidelines.
2. **Other Special Procurement Arrangements:** N/A

**Procurement Packages with Methods and Time Schedule**

| **Ref. No.** | **Contract description** | **Procurement Method** | **P-Q** | **Domestic Preference** | **World Bank Review** | **Expected Bid Opening** |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Construction of water storage and command area development | ICB | NO | NO | PRIOR |  |
| 2 | Construction of post harvest infrastructures | NCB | NO | NO | POST |  |
| 3 | Land husbandry infrastructures | ICB | NO | NO | PRIOR |  |

1. **Selection of Consultants**

**Prior Review Threshold:** Selection decisions subject to Prior Review by the World Bank, as stated in Appendix 1 to the Guidelines Selection and Employment of Consultants:

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Selection Method** | **Contract amount (US$ equivalent)** | **Subject to Prior Review** |
| 1. | Quality and Cost-Based Selection (QCBS) /Quality Based Selection/Fixed Budget/Least Cost  | = > 200,000 | All |
| 2. | Consultant’s Qualifications (firms) | < 200,000 | NIL |
| 3. | Single Source (SS) / Firms | Regardless of value | All |
| 4. | Individual Consultants (IC) | > = 100,000 | All |
|  |  |  |  |

All ToRs regardless of the value of the contract are subject to IDA prior review.

1. **Short list comprising entirely of national consultants:** Short list of consultants for services, estimated to cost less than US$100,000 equivalent per contract, may comprise entirely of national consultants in accordance with this procurement plan
2. **Any Other Special Selection Arrangements:** N/A

**Consultancy Assignments with Selection Methods and Time Schedule**

| **No.** | **Description of Assignment** | **Selection Method** | **Review by the World Bank** | **Expected Proposal Submission** | **Source of funds** | **Comments** |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Supervision of construction works of water storage and command area development |  | Prior  | April, 2014 | IDA |  |
| 2 | Environmental and social safeguard studies |  | Prior | April, 2014 | IDA |  |
| 3 | Technical audit of existing dams |  | Prior | February, 2014 | IDA |  |

**Note**. QCBS: Quality and Cost Based Selection

 CQS: Selection Based on Consultants Qualification;

 QBS: Quality based Selection, LCS: Least Cost selection and INDIV: Individual Consultant